## Slide 1
UG NKABOM HONOURS PROGRAMME
ONION GUARD
A Strategic Proposal for Six-Month Product Development, Field
Validation, Public Launch, Visibility and Commercialisation
STRATEGIC PROPOSAL | 2026

## Slide 3
CONTENTS
The Strategic
Journey
From problem to prototype to a validated, visible and
commercially positioned agricultural technology platform.
01
Background & Context
The programme, the journey, the problem
02
The Opportunity & Product
Meet Onion Guard and its ecosystem
03
Audience & Stakeholders
Users, institutions and their roles
04
Objectives & Strategy
Targets, the big idea, the framework
05
Content & Storytelling
Pillars, weekly system, amplification
06
Six-Month Execution Roadmap
Month-by-month plan, launch, field testing
07
Conversion & Commercialisation
Funnel, partnerships, revenue model
08
Resources, Budget & Measurement
LogFrame, budget, KPIs, risk, outcomes
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
1

## Slide 4
01
BACKGROUND & CONTEXT
Onion Guard emerged from field research, honest conversation with traders, and a scholar team willing to build.
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 5
BACKGROUND
The UG Nkabom Honours Programme
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
3
The UG Nkabom Honours Programme is a collaborative initiative of the University of Ghana, McGill University and the Mastercard Foundation, developed to give scholars hands-on experience turning research into applied innovation.
Onion Guard is a project developed by scholars of the inaugural cohort of the programme, in response to challenges identified within Ghana's agri-food system.
The programme pairs academic training with real fieldwork, requiring scholars to identify a genuine problem, research it directly with the people affected, and design a working response.
Onion Guard is therefore not a homegrown, research-informed agricultural technology built by young Ghanaian innovators for a problem they investigated first-hand.
THE JOURNEY SO FAR
1
A Real
Problem
2
Field
Research
3
Insight &
Ideation
4
System
Design
5
Working
Prototype

## Slide 6
THE PROBLEM
Two Connected Challenges
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
4
Many crop production challenges are identified only after they have already caused significant damage or financial loss.
Farmers and other agri-food stakeholders have limited accessible tools for early disease identification, timely agricultural information, market connections and food safety assessment.
Even when a promising technology solution exists, it is rarely used by the people and institutions that need it most.
THE CENTRAL PROGRAMME CHALLENGE
How do we move Onion Guard from a working prototype to a tested, improved, visible, adopted and commercially positioned solution?
CHALLENGE 1
How do we make the product better?
CHALLENGE 2
How do we get the right people to know about it, use it, adopt it, and potentially pay for it?

## Slide 7
THE PROBLEM IN NUMBERS
The Research Behind the Innovation
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
Primary field research was conducted across three major onion trading hubs in Greater Accra, engaging 38 onion traders directly.
Makola
Market
Agbogbloshie
Market
Adjen Kotoku
Market
38 onion traders engaged across all three markets
19.9%
Average onion loss rate per batch across the sample
84.2%
Of surveyed traders owned a smartphone
73.7%
Expressed interest in a buyer-facing e-commerce application
TWO INSIGHTS: the onion value chain contains some inefficiencies and risks, and most potential users already own smartphones and want digital tools.

## Slide 8
02
THE OPPORTUNITY & PRODUCT
Onion Guard sits at the intersection of agrifood, AI, mobile technology and young Ghanaian innovation. The next six months decide what it becomes.
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 9
THE OPPORTUNITY
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 10
THE PRODUCT
Meet Onion Guard
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
An AI-powered agricultural technology platform built around four core functions.
1
DIAGNOSE
AI-powered image scanning to detect potential onion and plant diseases before losses occur.
2
ADVISE
Practical agricultural information and guidance delivered directly to the user.
3
CONNECT
Connects farmers with buyers and potential markets, reducing fragmentation in the value chain.
4
CHECK
Supports consumers in assessing the safety and quality of onions before consumption.
DIAGNOSE → ADVISE → CONNECT → CHECK — one continuous journey from field to plate

## Slide 12
THE PRODUCT
The Wider Product Ecosystem
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
Local-language voice guidance, so the product is accessible regardless of literacy level
Biometric authentication for secure, reliable access
Enhanced agricultural advisory support
Farm records to track history, treatment and yield
Marketplace features connecting farmers directly to buyers
Data and reporting functions for institutional partners
ONION GUARD

## Slide 13
THE STRATEGIC CHALLENGE
Building the Product and Building the Market
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
1
Research
→
2
Ideation
→
3
Field
Research
→
4
System
Design
→
5
Prototype
Development
WHERE ONION GUARD IS TODAY
THE NEXT PHASE MUST MOVE THE PRODUCT TOWARD
1
Refinement
→
2
Testing
→
3
Validation
→
4
Adoption
→
5
Commercialisation
DEVELOP THE PRODUCT
Improve, test and refine the application itself.
DEVELOP THE MARKET
Create awareness, attract users, build partnerships and test commercial opportunities.

## Slide 14
03
AUDIENCE & STAKEHOLDERS
Onion Guard serves farmers, extension officers, buyers and consumers directly, while institutions become the strongest path to commercial scale.
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 15
PRIMARY USERS
Who Onion Guard Serves Directly
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
SEGMENT
THEIR NEED
DESIRED CONVERSION PATH
FARMERS
Accessible disease ID, agricultural information, practical guidance, better buyer access, affordable tools
DOWNLOAD → TEST → USE → RETURN
AGRICULTURAL EXTENSION OFFICERS
Tools to support multiple farmers, faster access to information, digital support for field services
TEST → VALIDATE → RECOMMEND → ADOPT
BUYERS & AGGREGATORS
Better access to farmers and producers, more efficient market linkages
EXPLORE → CONNECT → TRANSACT
CONSUMERS
Greater confidence in food quality and safety, accessible information
DISCOVER → CHECK → TRUST

## Slide 16
INSTITUTIONAL & COMMERCIAL STAKEHOLDERS
The Organisations That Can Scale Onion Guard
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
THESE MAY INCLUDE
Government agricultural agencies
NGOs & development organisations
Farmer-based organisations
Agribusinesses
Technology organisations & innovation hubs
Research institutions
THEIR POTENTIAL ROLE
Paying customers
Institutional licenses
Sponsors
Testing partners
Distribution partners

## Slide 17
04
OBJECTIVES & STRATEGY
What Success
Looks Like
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 18
PROGRAMME OBJECTIVES
Awareness, Visibility, Conversion
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
PRIMARY OBJECTIVE
Transition Onion Guard from a functional prototype into a technically improved, tested, validated, visible and commercially positioned agricultural technology solution within six months.
AWARENESS
Introduce Onion Guard to agricultural, technology, business, innovation and institutional audiences
Create awareness of the problem the product addresses
Introduce the scholars and innovators behind the product
Generate awareness through the launch, digital content, media and strategic events
VISIBILITY
Produce 26 core digital content pieces over six months (one per week)
Generate media and PR opportunities around the launch and milestones
Document the product-development journey
Amplify farm testing, events, pitches and product improvements
CONVERSION
Recruit and engage beta testers; test across a minimum of five farms
Participate in at least five strategic events, showcases or pitch sessions
Work toward up to three signed MOUs by Month 5
Test interest in licensing, sponsorship, subscriptions and advertising

## Slide 19
SIX-MONTH GROWTH TARGETS
Measurable Conversion Targets
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
100
Beta testers
recruited in
Months 1–2
400
Active users
by Months
3–4
1,000
Active daily
users by end
of Month 6
5
Farms tested
cumulatively
5
Strategic events,
showcases or
pitch sessions
3
Signed MOUs
targeted by
Month 5

## Slide 20
THE BIG IDEA
WHAT IF WE COULD?
Every innovation begins with a question. For Onion Guard, the question keeps expanding, and the six-month programme becomes the process of answering it.
What if we could identify crop disease earlier?
What if we could help farmers easily access helpful information?
What if we could connect farmers to buyers?
What if we could make food safety information more accessible?
What if young Ghanaian innovators could build solutions for the challenges around them?
What if a prototype could become a nationwide adopted product?
BUILD IT. TEST IT. LEARN FROM PEOPLE. IMPROVE IT. TAKE IT FURTHER.
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 21
THE STRATEGIC FRAMEWORK
Problem to Potential
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
1
Problem
A real gap in Ghana's onion value chain
2
Possibility
AI, mobile and youth innovation converge
3
Prototype
A working, tested application
4
Proof
Field validation and real user feedback
5
Partnership
Institutions engage and pilot
6
Potential
Commercial and scale pathway
AWARENESS
Introduce the problem, the product and the people
VISIBILITY
Document and amplify the journey
VALIDATION
Test the product with real users
CONVERSION
Move interested stakeholders toward action
COMMERCIALISATION
Convert validated interest into partnerships and revenue

## Slide 22
05
CONTENT & STORYTELLING
The Programme
Is the Content
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 23
CONTENT STRATEGY
Three Content Pillars
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
REAL-WORLD ACTIVITY → STORY → DIGITAL AMPLIFICATION → INTEREST → ACTION
THE IMPACT
Show what Onion Guard can do and why it matters.
User stories & farmer experiences
Product benefits & testing outcomes
Problem / solution stories
Evidence of value
BEHIND THE INNOVATION
Show the people and process behind the product.
The scholars & the team
The development process
Failed ideas & technical challenges
Unexpected discoveries
LEARN WITH ONION GUARD
Provide genuinely useful information.
Onion health & agricultural education
Food safety & AI in agriculture
App tutorials & walkthroughs
Frequently asked questions

## Slide 24
EXECUTION
The Weekly Content System
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
ONE CORE CONTENT PIECE PER WEEK → APPROXIMATELY 26 PIECES ACROSS SIX MONTHS
Each weekly piece connects directly to that month's real programme activity — and adapts into video, social posts, website content and media opportunities.
MONTH 1
What if we could solve a problem we'd already seen? · Meet the team · What did the research reveal? · Idea to prototype
MONTH 2
People begin testing · What does the app do? · What are we changing? · The countdown to launch
MONTH 3
The launch: What If We Could? · What happened at the showcase · Taking it to the field · First real-world test
MONTH 4
What did users say? · What did we change? · Testing the next version · Technology meets the real world
MONTH 5
Onion Guard meets the innovation ecosystem · Pitching the possibility · What adoption takes · Interest to partnership
MONTH 6
What have we learned? · What changed · What comes next · Could Onion Guard become Crop Guard?

## Slide 25
06
SIX-MONTH EXECUTION ROADMAP
A month-by-month plan that develops the product and the market at the same time.
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 26
THE SIX-MONTH PLAN
Roadmap
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
M1
Prepare
& Refine
→
M2
Beta Test &
Prepare Launch
→
M3
Launch & Begin
Field Validation
→
M4
Test, Learn
& Improve
→
M5
Pitch, Partner
& Commercialise
→
M6
Consolidate
& Scale

## Slide 27
MONTH 1 OF 6
Prepare and Refine
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
PRIMARY FOCUS
Prepare the product, people and programme for testing.
CONVERSION TARGET
AWARENESS → INTEREST
PRODUCT
Technical audit
Identify technical gaps
Prioritise features
Begin AI model refinement
Establish technical milestones
VALIDATION
Identify 5+ potential farms
Identify beta testers
Identify extension officers
Develop testing framework
COMMERCIALISATION
Map potential institutional partners
Identify potential sponsors
Develop initial partnership proposition
COMMUNICATIONS
Introduce the problem
Introduce the team
Begin ‘What If We Could?’ storytelling
Document early development

## Slide 28
MONTH 2 OF 6
Beta Test and Prepare to Launch
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
PRIMARY FOCUS
Improve the product through early user feedback while preparing for public launch.
CONVERSION TARGET
INTEREST → TRIAL
PRODUCT
Continue AI refinement
Continue priority development
Conduct beta testing
Identify technical issues
Begin first iteration
VALIDATION
Onboard initial beta testers
Test core functions
Collect structured feedback
LAUNCH PREP
Develop the launch experience
Prepare demonstration
Develop media materials
Prepare stakeholder invitations
COMMERCIALISATION
Identify launch invitees with partnership potential
Begin early institutional conversations

## Slide 30
MONTH 3 OF 6
Launch and Begin Field Validation
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
PRIMARY FOCUS
Officially launch the refined product and begin real-world testing.
CONVERSION TARGET
INTEREST → ENGAGEMENT → TRIAL
FLAGSHIP ACTIVITY
‘What If We Could?’ — the Onion Guard Innovation Showcase
Brings together the problem, research, team, journey, product, stakeholders, and a live demonstration
FIELD VALIDATION
Begin testing Onion Guard on the first farms
COMMUNICATIONS
Amplify the launch, the live demo, media coverage and stakeholder reactions
COMMERCIALISATION
Follow up with launch attendees
Identify qualified leads
Schedule partnership conversations

## Slide 31
MONTH 4 OF 6
Test, Learn and Improve
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
PRIMARY FOCUS
Use real-world feedback to improve the product.
CONVERSION TARGET
TRIAL → REPEAT USE → ADVOCACY
VALIDATION
Continue farm testing
Reach 3+ farms cumulatively
Engage farmers and stakeholders
Collect structured feedback
PRODUCT
Analyse feedback
Identify priority improvements
Implement improvements
Conduct second iteration
EVENTS
Participate in agrifood, agribusiness, innovation and technology events
DIGITAL AMPLIFICATION
Document farm testing, user experiences, challenges and improvements

## Slide 33
MONTH 5 OF 6
Pitch, Partner and Commercialise
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
PRIMARY FOCUS
Turn product validation and visibility into concrete opportunities.
CONVERSION TARGET
INTEREST → PARTNERSHIP → COMMERCIAL OPPORTUNITY
EVENTS
CircularEconomy4Ghana Innovation Challenge
Timbuktoo Pan-African AgriTech Incubation Programme
Eagles Nest Agribusiness Pitch Arena
PARTNERS
Ministry of Food and Agriculture
University of Ghana Farms
Trias
Crops Research Institute (CSIR)
Timbuktoo AgriTech Hub
Agriseed
YARA Ghana
Agogo Onion Farmers Association
Accra Onion Sellers and Importers Cooperative Society
COMMERCIALISATION
Test licensing, sponsored access, subscriptions, advertising and marketplace interest
PARTNERSHIP CONVERSION
Move qualified prospects toward pilots, proposals, letters of intent and MOUs

## Slide 34
MONTH 6 OF 6
Consolidate and Scale
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
PRIMARY FOCUS
Evaluate the pilot and define the next stage.
CONVERSION TARGET
ADOPTION → PARTNERSHIP → NEXT-STAGE ROADMAP
PRODUCT
Final product review
Review technical performance
Review user feedback
Identify remaining improvements
VALIDATION
Analyse testing results
Document user insights
Evaluate adoption signals
COMMERCIALISATION
Review customer segments
Assess partnership pipeline
Identify strongest commercial pathways
COMMUNICATIONS
Tell the six-month story: what did we ask, build, learn, and what happens next

## Slide 35
REAL-WORLD VALIDATION
The Field Testing Programme
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
TESTING ACROSS A MINIMUM OF FIVE FARMS
Step | Farmer Journey | Farmer Need / Behaviour | Onion Guard Opportunity
1. Detection | Observes a change in the crop, such as wilting or spots. | Needs to identify that something may be wrong. | Push notification or a simple “Open Camera” shortcut to begin diagnosis.
2. Verification | Is unsure whether the problem is a disease or nutrient deficiency. | Needs a reliable diagnosis. | AI-powered image scan providing a confidence score and visual match.
3. Decision | Needs to know whether the crop is salvageable. | Needs clear guidance on what action to take. | Actionable advice, e.g., “Remove plant” or “Use [X] treatment.”
4. Connection | Wants to sell the remaining harvest. | Needs access to potential buyers or aggregators. | Marketplace button to list produce for local aggregators.
5. Trust | Relies on human guidance and expert reassurance. | Needs access to a trusted agricultural professional. | “Contact Local Extension Officer” button for remote consultation.

## Slide 36
REAL-WORLD VALIDATION
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
TESTING ACROSS A MINIMUM OF FIVE FARMS

## Slide 37
REAL-WORLD VALIDATION
The Field Testing Programme Continued
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
TESTING ACROSS A MINIMUM OF FIVE FARMS
Step | Extension Officer Journey | Current Behaviour / Need | Onion Guard Opportunity
1. Diagnostic | Visits a farm and spends time assessing the problem. | Needs an efficient way to conduct an initial assessment. | Uses Onion Guard to provide a data-backed initial assessment.
2. Education | Explains the disease to the farmer. | Needs clear and accessible educational materials. | Shares digital pamphlets and tips via the app’s Advisory tab.
3. Tracking | Records the issue in a manual logbook. | Needs an efficient way to document and retrieve cases. | Automatic logging of the issue in the platform’s database.
4. Scaling | Moves on to the next farm. | Needs to identify broader disease patterns across their area. | Dashboard overview of disease trends within their specific district.

## Slide 38
REAL-WORLD VALIDATION
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
TESTING ACROSS A MINIMUM OF FIVE FARMS

## Slide 39
COMMERCIALISATION
The Revenue Model
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
KEY PRINCIPLE: the person who uses the platform does not always have to be the person who pays for it.
Institution → Onion Guard → Extension Officer → Farmer
Freemium Access
Free basic tier; premium users pay for extra scans, insights and marketplace features
Institutional Licensing
Organisations purchase access for farmers, extension officers or programmes
Sponsored Farmer Access
A company or NGO sponsors access for a defined group of farmers
Extension Licensing
Individual, district-level, org-wide or custom institutional packages
Marketplace Fees
Commission on transactions, premium listings, featured placements
In-App Advertising
Sponsored tips, banner/video ads, rewarded advertising from agri-input firms
Future Technology Licensing
The underlying AI adapted to tomato, pepper, maize and cassava

## Slide 41
08
RESOURCES, BUDGET & MEASUREMENT
What It Takes
to Deliver
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 42
WHAT THE PROGRAMME NEEDS
Resources Required
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
HUMAN RESOURCES
AI/ML & mobile development team
Programme lead & project coordinator
Agricultural scientist / crop specialist
Field coordinator & research assistants
Creative strategist, copywriter, videographer, designer
Business development / commercialisation lead
TECHNICAL RESOURCES
Development laptops & testing devices
Cloud hosting & AI/ML infrastructure
APIs & database infrastructure
App analytics & testing environments
Cybersecurity tools
FIELD RESOURCES
Access to a minimum of five farms
Agricultural experts & extension officers
Crop disease reference materials
Field-testing protocols & data tools
Transportation to field sites
COMMUNICATIONS & COMMERCIALISATION
Camera, audio and lighting equipment
Editing and graphic design software
Press, launch and pitch materials
Partnership and MOU development support

## Slide 43
INDICATIVE SIX-MONTH BUDGET
Product-First Investment
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
A planning estimate, to be refined following technical audit, AI model assessment and development quotation.
BUDGET CATEGORY
ALLOCATION
Product Development & Technical Investment
GHS 100,000
Validation & Field Testing
GHS 10,000
Launch & Visibility
GHS 5,000
Events & Partnerships
GHS 5,000
Contingency
GHS 11,500
INDICATIVE TOTAL
GHS 131,000

## Slide 44
MEASUREMENT
The KPI Framework
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
AWARENESS
Reach, impressions, video views
Media mentions
Website traffic; event attendance
VISIBILITY
26 core content pieces
Content engagement
Media & stakeholder mentions
PRODUCT
AI model refinement
Feature completion
Product iterations
USER
Users onboarded & active
Repeat users; retention
Testing completion
PARTNERSHIP
Qualified leads & meetings
Pilot opportunities
Up to 3 MOUs by Month 5
COMMERCIAL
Paying-customer prospects
Licensing / sponsorship leads
Revenue opportunities identified

## Slide 45
GOVERNANCE
Risks and Mitigation
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
RISK TYPE
DESCRIPTION
MITIGATION
Technical
The AI model may not perform accurately enough
Continuous testing, fine-tuning and validation
User Adoption
Users may be interested but fail to adopt the product
User testing, feedback-driven iteration, simplified onboarding
Partnership
Potential partners may express interest without formalising
Structured follow-up, clear propositions, defined pilots
Commercial
The initial revenue model may not be viable
Test multiple commercialisation pathways rather than one
Resource
The programme may require more technical development than anticipated
Prioritise features; allocate majority of budget to technical development

## Slide 46
SIX MONTHS FROM NOW
Expected Outcomes
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME
1
A Better Product
Technically improved and better-tested application
2
Real-World Validation
Testing completed across a minimum of five farms
3
Greater Awareness
More people aware of Onion Guard and the problem it addresses
4
Greater Visibility
A fully documented six-month innovation journey
5
Stronger Stakeholder Interest
Engagement across agricultural, tech, business and institutional audiences
6
Partnership Opportunities
A pipeline of potential institutional and strategic partners
7
Commercial Learning
Evidence of who wants the product, what they value, and who may pay
8
A Clearer Path to Scale
A post-pilot roadmap for growth, product, partnerships and funding

## Slide 47
THE ROAD AHEAD
ONION GUARD
→
CROP GUARD
A broader platform for agricultural intelligence, disease detection and value-chain support across multiple crops.
WHAT IF WE COULD?
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME

## Slide 48
What if we could start work this Monday?
WHAT IF WE COULD?
OG
ONION GUARD | UG NKABOM HONOURS PROGRAMME